COUNSELLORS PORTAL

End-to-End Integration & Daily Task Document

Java Full Stack  |  Spring Boot + Hibernate + JSP  |  7-Day Plan

| Project | 01-Mini Project – Counsellors Portal |
| --- | --- |
| Duration | 7 Working Days |
| Tech Stack | Java, Spring Boot, Hibernate/JPA, MySQL, JSP/Thymeleaf, Spring Security |
| Author | JRTP – Mr. Ashok |
| Purpose | End-to-End Integration Guide for Java Developer |

# 1. Project Overview

The Counsellors Portal is a multi-user web application that allows individual counsellors to register, log in, manage student enquiries, and track their own pipeline. Each counsellor sees only their own data. This document provides a complete, day-by-day implementation plan so that a developer working in a real-time environment can go from zero to a fully functional, deployable application in 7 days.

## 1.1 Functional Modules

| # | Module | Description |
| --- | --- | --- |
| 1 | Login | Email/password login; session-based auth; redirect to dashboard |
| 2 | Registration | New counsellor self-registration (Name, Email, Password, Phone) |
| 3 | Dashboard | Shows Total / Open / Enrolled / Lost enquiry counts for logged-in counsellor |
| 4 | Add Enquiry | Add student enquiry with Name, Phone, Class Mode, Course, Status |
| 5 | View Enquiries | List all enquiries for logged-in counsellor; filter by Class Mode, Course, Status |
| 6 | Edit Enquiry | Update any field on an existing enquiry |

## 1.2 Tech Stack

| Layer | Technology |
| --- | --- |
| Language | Java 17 |
| Framework | Spring Boot 3.x |
| Persistence | Spring Data JPA + Hibernate |
| Database | MySQL 8 |
| View Layer | JSP with JSTL OR Thymeleaf |
| Security | Spring Security (Session-based) |
| Build Tool | Maven |
| Server | Embedded Tomcat (Spring Boot) |
| IDE | IntelliJ IDEA / Eclipse / VS Code |

# 2. Project Structure & Architecture

## 2.1 Maven Project Folder Structure

Create the following standard Maven / Spring Boot directory layout:

counsellors-portal/

pom.xml

src/main/java/com/jrtp/counsellors/

CounsellorsPortalApplication.java      <- Main class

entity/

Counsellor.java                    <- Counsellor entity

Enquiry.java                       <- Enquiry entity

repository/

CounsellorRepository.java

EnquiryRepository.java

service/

CounsellorService.java             <- Interface

CounsellorServiceImpl.java

EnquiryService.java                <- Interface

EnquiryServiceImpl.java

controller/

AuthController.java                <- login, register, logout

DashboardController.java

EnquiryController.java

security/

SecurityConfig.java

CustomUserDetailsService.java

src/main/resources/

application.properties

src/main/webapp/WEB-INF/views/

login.jsp

register.jsp

dashboard.jsp

addEnquiry.jsp

viewEnquiries.jsp

editEnquiry.jsp

## 2.2 Architecture Flow

Browser  →  Spring MVC Controller  →  Service Layer  →  Repository (JPA)  →  MySQL Database

Spring Security intercepts every request before it reaches the Controller. The CustomUserDetailsService loads the Counsellor by email and Spring Security validates the password.

# 3. Database Design

## 3.1 Table: counsellors

| Column | Type | Constraint | Notes |
| --- | --- | --- | --- |
| id | INT | PK, AUTO | Primary key |
| name | VARCHAR(100) | NOT NULL | Full name |
| email | VARCHAR(150) | UNIQUE, NOT NULL | Used as login username |
| password | VARCHAR(255) | NOT NULL | BCrypt hashed |
| phone_no | VARCHAR(15) | NOT NULL | Contact number |

## 3.2 Table: enquiries

| Column | Type | Constraint | Notes |
| --- | --- | --- | --- |
| id | INT | PK, AUTO | Primary key |
| student_name | VARCHAR(100) | NOT NULL | Student full name |
| phone_no | VARCHAR(15) | NOT NULL | Student phone |
| class_mode | VARCHAR(50) | NOT NULL | online / classroom |
| course_name | VARCHAR(100) | NOT NULL | e.g. Java, DevOps |
| status | VARCHAR(50) | NOT NULL | new / open / enrolled / lost |
| counsellor_id | INT | FK -> counsellors.id | Links enquiry to counsellor |

## 3.3 application.properties

spring.datasource.url=jdbc:mysql://localhost:3306/counsellors_db?useSSL=false&serverTimezone=UTC

spring.datasource.username=root

spring.datasource.password=your_password

spring.jpa.hibernate.ddl-auto=update

spring.jpa.show-sql=true

spring.mvc.view.prefix=/WEB-INF/views/

spring.mvc.view.suffix=.jsp

# 4. Entity Classes (Code Reference)

## 4.1 Counsellor.java

@Entity @Table(name="counsellors")

public class Counsellor {

@Id @GeneratedValue(strategy=GenerationType.IDENTITY)

private Integer id;

private String name;

@Column(unique=true) private String email;

private String password;

private String phoneNo;

@OneToMany(mappedBy="counsellor", cascade=CascadeType.ALL)

private List<Enquiry> enquiries;

// getters & setters

}

## 4.2 Enquiry.java

@Entity @Table(name="enquiries")

public class Enquiry {

@Id @GeneratedValue(strategy=GenerationType.IDENTITY)

private Integer id;

private String studentName;

private String phoneNo;

private String classMode;

private String courseName;

private String status;

@ManyToOne

@JoinColumn(name="counsellor_id")

private Counsellor counsellor;

// getters & setters

}

# 5. 7-Day Daily Task Plan

Each day has a clear goal, step-by-step tasks, code pointers, and an end-of-day checklist. Complete each day's checklist before moving to the next day.

## DAY 1  –  Project Setup + Database + Entities

| Target | Working Spring Boot project connected to MySQL with both entities created via JPA |
| --- | --- |

Morning Session (3–4 hrs): Environment & Project Setup

- Install Java 17, MySQL 8, Maven, IntelliJ IDEA if not already done

- Go to start.spring.io and generate a new project:

- Group: com.jrtp  |  Artifact: counsellors-portal

- Dependencies: Spring Web, Spring Data JPA, MySQL Driver, Spring Security, Thymeleaf (or Tomcat Jasper for JSP)

- Import the project into your IDE

- Create MySQL database:  CREATE DATABASE counsellors_db;

- Configure application.properties with DB URL, username, password (see Section 3.3)

Afternoon Session (3–4 hrs): Entity & Repository Layer

- Create Counsellor.java entity (see Section 4.1)

- Create Enquiry.java entity (see Section 4.2)  –  include @ManyToOne relationship

- Create CounsellorRepository.java extending JpaRepository<Counsellor, Integer>

- Add method:  Optional<Counsellor> findByEmail(String email);

- Create EnquiryRepository.java extending JpaRepository<Enquiry, Integer>

- Add method:  List<Enquiry> findByCounsellorId(Integer id);

- Add method:  List<Enquiry> findByCounsellorIdAndClassModeAndCourseNameAndStatus(...)  for filtering

- Run the application – Hibernate should auto-create both tables in MySQL

- Verify tables exist in MySQL Workbench / cmd:  SHOW TABLES;

Day 1 Checklist

| Done? | Checklist Item |
| --- | --- |
| [ ] | Spring Boot project runs without errors |
| [ ] | MySQL connection is successful |
| [ ] | counsellors and enquiries tables created by JPA |
| [ ] | Both Repository interfaces created |

## DAY 2  –  Registration + Login (Spring Security)

| Target | Counsellor can register a new account and log in with Spring Security session auth |
| --- | --- |

Morning Session: Service Layer + CustomUserDetailsService

- Create CounsellorService interface with methods:

- void register(Counsellor c);

- Optional<Counsellor> findByEmail(String email);

- Create CounsellorServiceImpl – implement register() using BCryptPasswordEncoder to hash password before saving

- Create CustomUserDetailsService implementing UserDetailsService:

- Override loadUserByUsername(String email)

- Load counsellor from DB by email; throw UsernameNotFoundException if not found

- Return new User(email, hashedPassword, authorities)

Afternoon Session: SecurityConfig + Auth Controller + JSP Views

- Create SecurityConfig.java (extends WebSecurityConfigurerAdapter or use @Bean SecurityFilterChain in Spring Boot 3):

- Permit /register, /login, /css/**, /js/** without authentication

- Require authentication for all other URLs

- Set login page: /login, default success URL: /dashboard, failure URL: /login?error=true

- Configure logout: /logout  -> redirect to /login

- Register BCryptPasswordEncoder as @Bean

- Create AuthController.java:

- GET /login  ->  return login view

- GET /register  ->  return register view

- POST /register  ->  save counsellor  ->  redirect to /login

- Spring Security handles POST /login automatically

- Create login.jsp  –  form with Email, Password fields; action='/login'; method='POST'; include CSRF token

- Create register.jsp  –  form with Name, Email, Password, Phone fields; action='/register'; POST

- Test: register a new counsellor; verify bcrypt hash stored in DB; login succeeds

Day 2 Checklist

| Done? | Checklist Item |
| --- | --- |
| [ ] | New counsellor registers successfully (password BCrypt-hashed in DB) |
| [ ] | Registered counsellor can log in |
| [ ] | Wrong password shows error on login page |
| [ ] | /dashboard is inaccessible without login (redirects to /login) |

## DAY 3  –  Dashboard

| Target | After login, counsellor sees their own enquiry summary counts on the dashboard |
| --- | --- |

Morning Session: Dashboard Service Methods

- In EnquiryService interface, add:

- long countByCounsellorId(Integer id);

- long countByCounsellorIdAndStatus(Integer id, String status);

- In EnquiryRepository, add Spring Data JPA query methods:

- long countByCounsellorId(Integer id);

- long countByCounsellorIdAndStatus(Integer id, String status);

- Implement in EnquiryServiceImpl – delegate to repository methods

Afternoon Session: Dashboard Controller + View

- Create DashboardController.java:

- Inject Principal (auto-injected by Spring Security) to get logged-in email

- Load Counsellor object from CounsellorService.findByEmail(principal.getName())

- Fetch: totalEnquiries, openEnquiries, enrolledEnquiries, lostEnquiries using service methods

- Add all values to Model  ->  return 'dashboard' view

- Create dashboard.jsp:

- Display: 'Welcome to Your Dashboard'

- Show Total Enquiries, Open Enquiries, Enrolled Enquiries, Lost Enquiries using ${} EL tags

- Links: 'Add New Enquiry' -> /enquiry/add  |  'View Enquiries' -> /enquiry/view

- Logout button: form POST to /logout with CSRF token

- Test: log in, navigate to dashboard, verify counts show correctly (will be 0 initially)

Day 3 Checklist

| Done? | Checklist Item |
| --- | --- |
| [ ] | Dashboard loads after login with counsellor's name displayed |
| [ ] | All four enquiry counts display (0 is valid) |
| [ ] | Logout button works and redirects to login |
| [ ] | Two counsellors logged in separately see their OWN counts only |

## DAY 4  –  Add Enquiry

| Target | Counsellor can add a new student enquiry linked to their account |
| --- | --- |

Morning Session: EnquiryService Save Method

- In EnquiryService, add:  void saveEnquiry(Enquiry e, String counsellorEmail);

- In EnquiryServiceImpl, implement:

- Load Counsellor by email using CounsellorService

- Set enquiry.setCounsellor(counsellor)  –  this links the FK

- Call enquiryRepository.save(enquiry)

Afternoon Session: EnquiryController (Add) + View

- Create EnquiryController.java:

- GET /enquiry/add  ->  add empty Enquiry model attribute  ->  return 'addEnquiry' view

- POST /enquiry/add  ->  @ModelAttribute Enquiry, Principal  ->  call saveEnquiry  ->  redirect to /enquiry/view

- Create addEnquiry.jsp:

- Form fields: Name (text), Phone (text), Class Mode (select: Online/Classroom), Course (select: Java/DevOps/Python/etc.), Status (select: New/Open/Enrolled/Lost)

- Submit button: 'Save'  |  Link: 'View All Enquiries'

- Test: add 2–3 enquiries from dashboard; verify rows appear in DB with correct counsellor_id

- Go back to dashboard – verify Total Enquiries count has increased

Day 4 Checklist

| Done? | Checklist Item |
| --- | --- |
| [ ] | Add Enquiry form loads at /enquiry/add |
| [ ] | Submitted enquiry appears in DB with correct counsellor_id FK |
| [ ] | Dashboard total count updates after adding enquiry |
| [ ] | Two counsellors' enquiries are stored separately |

## DAY 5  –  View Enquiries + Filter

| Target | Counsellor can view their enquiries in a table and filter by Class Mode, Course, Status |
| --- | --- |

Morning Session: EnquiryService Filter Method

- In EnquiryRepository, add a @Query or use Specification/JPA Criteria for dynamic filtering:

- Option A (simple): add findByCounsellorIdAndClassModeContainsAndCourseNameContainsAndStatusContains(...)

- Option B (flexible): use Spring Data JPA Specifications with CriteriaBuilder

- In EnquiryService, add:  List<Enquiry> getFilteredEnquiries(Integer counsellorId, String classMode, String course, String status);

- In EnquiryServiceImpl: if filter value is empty/null, skip that condition (fetch all)

Afternoon Session: EnquiryController (View) + View

- In EnquiryController, add:

- GET /enquiry/view  ->  load all enquiries for counsellor  ->  return 'viewEnquiries' view

- GET /enquiry/search?classMode=&course=&status=  ->  call filter service  ->  return same view with filtered list

- Create viewEnquiries.jsp:

- Filter bar at top: Class Mode (select), Course (select), Status (select), Search button (GET form)

- Table with columns: Name, Phone, Course Name, Class Mode, Status, Action (Edit link)

- Loop through enquiries using JSTL <c:forEach>

- Link: 'Add New Enquiry' at top of page

- Test: view all enquiries; use each filter; verify only matching rows appear

Day 5 Checklist

| Done? | Checklist Item |
| --- | --- |
| [ ] | View Enquiries page shows only the logged-in counsellor's data |
| [ ] | Class Mode filter works correctly |
| [ ] | Course filter works correctly |
| [ ] | Status filter works correctly |
| [ ] | All filters combined work correctly |

## DAY 6  –  Edit Enquiry + Full Integration Test

| Target | Edit enquiry works end-to-end; all modules integrated and verified together |
| --- | --- |

Morning Session: Edit Enquiry

- In EnquiryController, add:

- GET /enquiry/edit/{id}  ->  load enquiry by id  ->  verify it belongs to logged-in counsellor (security check!)  ->  add to model  ->  return 'editEnquiry' view

- POST /enquiry/edit/{id}  ->  @ModelAttribute Enquiry  ->  update fields  ->  save  ->  redirect to /enquiry/view

- In EnquiryService, add:  Enquiry findById(Integer id);  and  void updateEnquiry(Enquiry e);

- Create editEnquiry.jsp  –  same fields as addEnquiry but pre-populated with existing values using ${enquiry.fieldName}; use hidden input for id

- IMPORTANT security check: in GET /enquiry/edit/{id}, confirm enquiry.getCounsellor().getId() == loggedInCounsellorId – if not, redirect to /enquiry/view

Afternoon Session: Full Integration Test

- Test the complete user journey end to end:

- Register two new counsellors (C1 and C2)

- Login as C1: add 3 enquiries (mix of statuses)

- Verify dashboard counts for C1 are correct

- Edit one enquiry of C1; change status to 'Enrolled'; verify dashboard updates

- Login as C2: add 2 enquiries

- Verify C2 dashboard shows only C2's enquiries

- Try to directly access /enquiry/edit/{id_of_C1_enquiry} as C2; verify it is blocked

- Fix any bugs found during integration testing

- Ensure all redirects are correct after every POST (Post-Redirect-Get pattern)

Day 6 Checklist

| Done? | Checklist Item |
| --- | --- |
| [ ] | Edit form loads with pre-populated data |
| [ ] | Edited data is saved and reflected immediately in view |
| [ ] | Dashboard counts update after editing status |
| [ ] | Counsellor C2 cannot edit Counsellor C1's enquiries |
| [ ] | All modules work together without errors |

## DAY 7  –  Validation + UI Polish + Deployment Ready

| Target | Application is production-quality with validation, error handling, and deployment instructions |
| --- | --- |

Morning Session: Validation + Error Handling

- Add Bean Validation to entity classes:

- @NotBlank(message='Name is required') on studentName, email, password etc.

- @Email on email fields

- @Size(min=6, message='Password must be at least 6 chars') on password

- In controllers, add @Valid before @ModelAttribute and BindingResult parameter

- If BindingResult.hasErrors() -> return the same view with error messages

- In JSP views, display errors using <form:errors path='fieldName'> or ${#fields.errors} (Thymeleaf)

- Handle duplicate email on registration: catch DataIntegrityViolationException  ->  show 'Email already registered' message

- Add a global exception handler using @ControllerAdvice for unhandled errors

Afternoon Session: UI Polish + Deployment

- Add Bootstrap 5 CDN to all JSP pages for professional styling

- Style tables with table table-striped table-bordered classes

- Style forms with form-control, form-label, btn btn-primary etc.

- Add navbar with counsellor name and Logout button on dashboard, add/view pages

- Final deployment steps for real-time environment:

- Change spring.jpa.hibernate.ddl-auto=validate (not update) in production

- Externalize DB credentials using environment variables or application-prod.properties

- Build JAR:  mvn clean package  ->  creates target/counsellors-portal-0.0.1-SNAPSHOT.jar

- Run:  java -jar counsellors-portal-0.0.1-SNAPSHOT.jar  OR deploy WAR to Tomcat

- For WAR: extend SpringBootServletInitializer, change packaging to 'war' in pom.xml

- Final smoke test on deployed application

Day 7 Checklist

| Done? | Checklist Item |
| --- | --- |
| [ ] | Empty form submissions show validation error messages |
| [ ] | Duplicate email registration shows friendly error |
| [ ] | All pages have consistent Bootstrap styling |
| [ ] | JAR builds successfully with mvn clean package |
| [ ] | Application runs on deployed environment |
| [ ] | End-to-end test passes on deployed environment |

# 6. 7-Day Summary at a Glance

| Day | Focus Area | Key Deliverable | Test Criteria |
| --- | --- | --- | --- |
| Day 1 | Setup + DB + Entities | Tables auto-created by JPA | SHOW TABLES in MySQL |
| Day 2 | Register + Login | Spring Security session auth | Login/logout works |
| Day 3 | Dashboard | Per-counsellor enquiry counts | Counts accurate |
| Day 4 | Add Enquiry | Enquiry saved with FK | Row in DB with counsellor_id |
| Day 5 | View + Filter | Filtered enquiry list | Filters return correct rows |
| Day 6 | Edit + Integration | All modules working together | Multi-counsellor isolation |
| Day 7 | Validation + Deploy | Production-ready JAR/WAR | Deployed app smoke test |

# 7. Common Integration Pitfalls

| Pitfall | Solution |
| --- | --- |
| CSRF token missing in logout form | Add <input type='hidden' name='${_csrf.parameterName}' value='${_csrf.token}'/> in every POST form |
| counsellor_id FK null on Enquiry save | Always call enquiry.setCounsellor(counsellor) BEFORE enquiryRepository.save() |
| Dashboard counts show all data, not per-counsellor | Use countByCounsellorId, not countAll – always pass counsellor ID |
| password stored as plain text | Use BCryptPasswordEncoder.encode() in register, and inject it as @Bean in SecurityConfig |
| Counsellor can edit another's enquiry via direct URL | Verify enquiry.getCounsellor().getId() == loggedInId before loading edit form |
| Spring Security blocks all URLs including /register | Add .antMatchers('/register','/login').permitAll() in SecurityConfig |
| JSP views not found (404) | Add spring.mvc.view.prefix/suffix in properties AND add Tomcat Jasper dependency in pom.xml |

# 8. Key Maven Dependencies (pom.xml)

<dependency>

<groupId>org.springframework.boot</groupId>

<artifactId>spring-boot-starter-web</artifactId>

</dependency>

<dependency>

<groupId>org.springframework.boot</groupId>

<artifactId>spring-boot-starter-data-jpa</artifactId>

</dependency>

<dependency>

<groupId>org.springframework.boot</groupId>

<artifactId>spring-boot-starter-security</artifactId>

</dependency>

<dependency>

<groupId>com.mysql</groupId>

<artifactId>mysql-connector-j</artifactId>

<scope>runtime</scope>

</dependency>

<!-- For JSP support -->

<dependency>

<groupId>org.apache.tomcat.embed</groupId>

<artifactId>tomcat-embed-jasper</artifactId>

</dependency>

<dependency>

<groupId>jakarta.servlet.jsp.jstl</groupId>

<artifactId>jakarta.servlet.jsp.jstl-api</artifactId>

</dependency>

<dependency>

<groupId>org.springframework.boot</groupId>

<artifactId>spring-boot-starter-validation</artifactId>

</dependency>

# 9. Final Notes for Real-Time Environment

- Always use POST-Redirect-GET after form submissions to prevent duplicate data on browser refresh

- Never store plain-text passwords – BCrypt is mandatory in Spring Security projects

- In production, change ddl-auto from update to validate and run schema migrations separately

- Use @Transactional on service methods that perform multiple DB writes

- Log all exceptions properly using SLF4J / @Slf4j annotation – do not use System.out.println

- Before submitting/deploying, run mvn clean test to ensure no broken unit tests

- Secure the application by setting spring.security.require-ssl=true and using HTTPS in production

——  End of Document  ——

JRTP  |  Mr. Ashok  |  Counsellors Portal Integration Guide